| Consultant Selection & engineering services contract (esc) Submittal checklist |
| --- |
| LPA to Develop RFQ | Determine the Scope of Services needed – See Fig. 136.4.7 for sample scopes of service. **Note the LPA cannot ask a consulting firm to provide scopes of service free of charge!** | □ |
|  | Prepare Draft RFQ – See Fig 136.4.7 for sample solicitation. | □ |
|  | If using MoDOT’s Sample RFQ: |
|  | Fill out entire sample but leave the DBE Goal blank because MoDOT External Civil Rights Division will determine this. | □ |
|  | Fill out the sample cover letter and place it on the LPA’s letter head. | □ |
|  | Not using MoDOT’s Sample RFQ – must include the following: |
|  | Scope of Services | □ |
|  | Rating Criteria with weighted values associated with each criteria | □ |
|  | Due Date & Time (2 weeks from the date of posting to MoDOT website) | □ |
|  | DBE Goal (but left blank until MoDOT determines this) | □ |
|  | Cover letter with: | □ |
|  | Federal Aid Number | □ |
|  | Letter of Interest should be no more than XX pages statement | □ |
|  | DBE Firms must be listed in the MRCC Directory statement | □ |
|  | Statement of Qualifications (SOQ) request from firms who submitted letters of interest, if not already on file with the LPA. | □ |
|  | Statement saying that the letter of interest must also include the E-Verify MOU & Affidavit of Compliance | □ |
|  | Contact Name & Phone Number | □ |
| Post the RFQ | Local Agency to send Draft RFQ to MoDOT District Representative for review and for determination of the DBE Goal. | □ |
|  | RFQ to be revised to include the determined DBE Goal | □ |
|  | The RFQ will be posted for 14 days minimum on MoDOT’s website. Dates the RFQ was posted _________________________________________________ | □ |
| LPA collect Letters of Interest | LPA to gather up all letter of interest submitted after the 14 day notification has expired. | □ |
|  | LPA received 3 or more letters of interest. If not, consider re-advertising. | □ |
| LPA to rate the firms | Rate at least 3 firms that submitted letters of interest. It is recommended that the LPA rate 6 or 7 firms if applicable. (MoDOT cannot rate the firms) | □ |
|  | Add up all scores and determine at least the 3 most qualified firms for consideration. | □ |
|  | Hold personal interviews with top 3 rated firms (optional) | □ |
|  | Select most qualified firm | □ |
| LPA verifications | LPA to verify that selected firm is prequalified with MoDOT. See MoDOT’s Approved Consultant List. | □ |
| Engineering Contract Negotiations | LPA negotiates Engineering Services Contract (ESC) with selected firm. **NOTE: the LPA and the selected firm cannot negotiate any new scope into the contract that was not advertised in the RFQ** | □ |
| Engineering Contract Execution | LPA & selected firm fill out ESC (Fig 136.4.1) and executed it with the appropriate signatures. | □ |
|  | If the consultant and LPA choose not to use Fig 136.4.1 (template contract), then the LPA and Consultant must fill out and sign the Conflict of Interest Disclosure Form Fig 136.4.15 | □ |
|  | MoDOT Audits Division will have to review any contracts $100,000 or more. | □ |
| Engineering Contract Submittal to MoDOT | Submit Executed Engineering Services Contract | □ |
|  | If the contract in Fig 136.4.1 is not used, a statement from the LPA verifying that they understand increased liability and if federal and state requirements are not followed, federal funds could be jeopardized. | □ |
|  | LPA statement regarding the necessity to utilize a consultant for performing the work. | □ |
|  | Submit cover letter found in Fig. 136.4.9 | □ |
|  | Confirmation that Statement of Qualifications (SOQ) was received from firms who submitted letters of interest, if not already on file with the LPA. | □ |
|  | Submit all rating sheets used in the selection of firms. | □ |
|  | Submit rating criteria used in the selection of firms. **NOTE This should match the criteria that was advertised in the RFQ. | □ |
| Notice to Proceed | LPA shall not give the firm notice to proceed until FHWA has given funding obligation. MoDOT District Representative will notify the LPA when FHWA has done this. **NOTE: Any work performed PRIOR to PE funding obligation will not be eligible for Federal reimbursement. | □ |