| Processing Standard Consultant Contracts Checklist (see EPG 134) |
| --- |
| 1: PE Funding (EPG 134.2.2.1) |
| PE funds must be identified in the STIP in order to utilize the DBC Budget, otherwise the Dist/Div must use their own budget to cover the cost of the consultant contract. |
| 2: Solicitation (EPG 134.2.2.2) |
| District/Division submit a request to solicit (Fig. 134.2.2.2) to email group CODEPSCReview | □ |
| Solicitation posted to MoDOT website for 14 days (This will be done by Central Office-Design) | □ |
| 3: Email Professional Services Committee (PSC) (EPG 134.2.2.5) |
| District/Division to email the PSC (Eric Schroeter, Machelle Watkins, and Dennis Heckman). The email needs to include a list of all firms who submitted letters of interest. The District/Division must give the PSC 3 business days (from the time the email was sent) to respond prior to shortlisting or scoring. If the division/district has not received any response from the PSC within the 3 business days they may proceed on. **Note: Only firms that are prequalified with MoDOT financially can be chosen. Firms must update their information yearly in order to stay current on their prequalification. MoDOT’s Prequalification List. | □ |
| 4: District/Division to get PSC approval on short-list (if applicable) (EPG 134.2.2.5) |
| District/Division submits PSC approval of short list (Fig. 134.2.2.5.4) to email group CODEPSCReview | □ |
| Short-listed firms will be placed on MoDOT website for notification (Central Office-Design) | □ |
| 5: PSC approval of Consultant Selection (EPG 134.2.2.5) |
| District/Division submits PSC approval of selected consultant (Fig. 134.2.2.5.3) to email group CODEPSCReview. Please ensure the firm is prequalified as listed in Step 3. | □ |
| The selected consultant will be posted to the website. (Central Office – Design) | □ |
| 6: PSC Approval to Execute Contract (EPG 134.4) |
| District/Division to submit request for PSC approval to execute the contract (Fig. 134.4.1) to email group CODEPSCReview. CO-Design will send the approval back to the dist/div. | □ |
| 7: Contract Execution Process (EPG 134.4) |
| District/Division will get the consultant to execute their portion of the contract. | □ |
| District/Division will mail 3 hard copies of the contract executed by the consulant to Central Office –Design . CO-Design will get the contract approved as to form by CCO and signed by the Commission Secretary. | □ |
| Central Office – Design will distribute copies of the contract as follows: 1 Hard Copy kept by Commission Secretary 2 Hard Copies mailed back to the District from CO-Design (1 copy for District, 1 copy for Consultant). District/Division must mail the consultants copy to them. Electronic copy to Financial Services email group Obligate. Note: If federal funds are used, the PM/CA must wait for an email from Financial Services indicating that funds have been obligated prior to issuing a NTP to the consultant. Electronic copy kept by CO-Design Sharepoint Site. Electronic copy to External Civil Rights. | □ |
| 8: Notice to Proceed (EPG 134.4) |
| Dist/Div sends NTP to consultant after federal funds have been obligated. | □ |
| Proceed to Next Page 9: Paying Invoices (EPG 134.5.1) |
| Dist/Div receives invoices (Fig. 134.5.1.1) from the consultant and must review them for accuracy. | □ |
| Dist/Div submits invoice to email group ContractualPayments so the invoice will be paid. The email or cover letter must state: Project #, Amount to be paid Entity/Vendor that is being paid Activity Code The following are probably the most frequently used for DBC projects: Activity Description R351 Conceptual Plans R352 Surveying/Mapping R354 Preliminary Plans R356 Final Design Plans R358 Final Construction Plans R35A Support – Build New Hwys & Bridges | □ |
| 10: Contract Close-Out/Final Invoice (EPG 134.5.3) |
| When submitting the FINAL invoice to Financial Services, the Dist/Div must mark the invoice final and tell Financial Services in the cover letter or email to CLOSE OUT the project and no further payments will be processed. | □ |
| 11: Consultant Evaluation (EPG 134.5.4) |
| Dist/Div must perform an evaluation (through the Lotus Notes Design Consultant Database) of the consultant’s performance under any engineering services contract with MoDOT at each project milestone and at a minimum, on an annual basis during the term of the consultant’s services provided by the contract. | □ |