**MoDOT Environmental Review Process**

LPA receives email notification within 30 days identifying any additional tasks to complete the environmental review (e.g., obtain Section 106, floodplain permit, T&E information, 4(f)/6(f), etc.)

LPA ensures all environmental and cultural resource commitments and mitigation measures are implemented into the project.

LPA obtains and submits via the RER any remaining permits or clearances. MoDOT Environmental assigns “All Environmental Issues Clear” date to the RER when all remaining applicable permits or clerances from the LPA are received.

LPA completes identified tasks. MoDOT Environmental assists the LPA/consultant in completing the draft CE, CE2, or EA and submits to FHWA. Comments from FHWA are incorporated and once approved by FHWA, MoDOT will provide the NEPA approval date.

LPA submits the Request for Environmental Review (RER) and any NEPA documentation to the MoDOT Environmental contact within 60 days of PE obligation.