| I N V O I C E |  |  | ABC Engineers |  |
| --- | --- | --- | --- | --- |
|  |  |  | 123 Sunshine |  |
| May 9, 2001 |  |  | SUITE 999 |  |
|  |  |  | LUCKY TOWN, MO 12345 |  |
| Missouri Department of Transportation |  |  |  |  |
| District 6 |  |  |  |  |
| 1590 Woodlake Drive |  |  |  |
| Chesterfield, MO 63017-5712 |  |  |  |
| Attn: Ms. Jane Doe – Project Manager |  |  |  |  |
| Route: I-70 |  |  |  |  |
| County: St. Charles |  |  |  | Page No. 1 |
| Job No.: J6I1234 |  |  |  | Invoice No. 27 |
| MOU No.: D6-5 |  |  |  |  | Project No. XXXXX |
| Billing Period | 1/1/99 |  | Through 3/31/99 |  |
| Engineering Services: |  |  |  |  |
| 1. |  | Direct Salaries per attached tabulation |  | $6,000.00 |  |
| 2. |  | Overhead (150% x Line 1) |  |  | $9,000.00 |  |
| 3. |  |  | Subtotal |  |  |  | $15,000.00 |
| 4. |  | Fixed Fee (fixed fee $10,000 x 25% complete*) |  | $2,500 |  |
| 5. |  | Less fixed fee previously invoiced |  | (1,500) |  |
| 6. |  |  | Subtotal |  |  |  | $1,000.00 |
| 7. |  | Direct costs per attached tabulation** |  |  | 2,000.00 |
| 8. |  | Total for this invoice |  |  |  | $18,000.00 |
| 9. |  | Maximum fee exceeded | (0.00) |
| 10. |  |  | Amount to be paid |  |  | $18,000.00 |
|  |  | * See attached progress report |  |  |
|  |  | ** Includes sub consultants, printing costs, etc. |  |  |  |
| Original contract executed on July 1, 1998 |  |  |  |
| Original amount for this contract |  | $50,000.00 |  |  |
| Supplemental No. 1 Executed July 1, 2000 |  | $20,000.00 |  |  |
| Supplemental No. 2 Executed July 30, 2001 |  | $10,000.00 |  |  |
| Maximum amount for this contract |  | $80,000.00 |  |  |
| Total Project MH: | 1,000 | Total MH Used: | 250 | 25.0% | Complete |
| Summation of Costs: |  |  |  |  |
|  |  |  |  | Total Billed |  |  |  |
| Previously Invoiced | $0.00 |  |  |  |
| This Invoice |  | 18,000.00 |  |  |  |
| Total to Date |  | $18,000.00 |  |  |  |

| ABC Engineers |  |  |  |  | Page No. 2 |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Invoice No. 27 |
|  |  |  |  |  |  |  | Project No. XXXXX |
| DIRECT SALARIES |  |  |  |  |
| John Doe | 80.0 | Hours @ | $50.00 | $4000.00 |  |
| Jane Smith | 40.0 | Hours @ | $50.00 | $2000.00 |  |
|  |  |  |  |  | TOTAL | $6000.00 |  |
| SUBCONSULTANTS |  |  |  |  |
| XT Surveying |  |  | $1,000.00 |  |
| Joe Consulting, Inc. |  |  | $500.00 |  |
| OTHER DIRECT COSTS |  |  |  |  |
| Lodging and Meals |  |  |  | $100.00 |  |
| Printing |  |  | $200.00 |  |
| UPS and Federal Express Delivery |  |  |  | $150.00 |  |
| US Postal Service |  |  |  |  |  | $50.00 |  |
| TOTAL DIRECT COSTS DUE THIS INVOICE |  |  |  |  |  | $2,000.00 |  |