AASHTOWare Project Change Order Overview

Quick Reference Guide

A change order is a supplement to the contract. It is prepared to provide authority to pay for revisions in quantities and to authorize changes in scope of work, design concept or specifications.

Change orders are primarily created to:

  - Adjust Contract Quantities

  - Add New Items to the Contract

  - Adjust the Contract Time

  - Add Specifications or adjust contract terms

  - Compensate for approved Value Engineering proposals

  - Adjust the Mobilization Contract Item to pay for the Contract Bond

This quick reference guide (QRG) will provide instructions to the basics of creating a change order.  Further details and requirements for the types of change orders and specific instructions are included in those specific Change Order Quick Reference Guides, listed at the end of this QRG.

- Get started by logging into AASHTOWare Project (AWP)

- Verify your User Role:

(Fig. 1)							(Fig 2)

- Access the Change Order section (Option 1):

(Fig. 1)							(Fig 2)

(Fig. 3)							(Fig. 4)

(Fig. 5)							(Fig. 6)

(Fig. 7)							(Fig. 8)

- Access the Change Order section (Option 2):

(Fig. 1)							(Fig 2)

(Fig. 3)							(Fig. 4)

(Fig. 5)							(Fig. 6)

- The “Add Change Order Summary” window will open.  This is where you begin creating All types of Change Orders.

Below you will find the details regarding the entry fields, policy and procedure for “Add Change Order Summary” window:

(Fig. 1)							(Fig. 2)

Change Order Date:  Automatically populates with date Change Order created.  This is a required field which can be modified.

Description:  Enter a brief description of the change order.

CO Type:  Select the appropriate change order type from the drop down list.  Change Order Types are based on approval rules.  MoDOT has four (4) Change Order Types:

- Resident Engineer

- District

- Division

- Chief Engineer and Chief Operating Officer

Rules for Change Order Types are located here:  Change Order Approval Level Determination Chart

Reason:  Reasons are in drop down list.  “Combination” should be used if multiple reasons apply.  MoDOT uses the following Reasons for a Change Order:

- COMB – Combination – Use when multiple reasons apply (ex. OVRN and UDR)

- EXWR – Extra Work – Use when the change order only adds new items to a contract

- FINL – Finalize Item Quantity – Only use as directed

- OVRN – Overrun – Use when increasing a contract item quantity

- SPEC – JSP of Spec Change – Use when modifying a JSP or adding a specification to a contract

- TMEX – Time Extension – Use to modify the completion date for the contract

- UDR – Underrun – Use when the change order only contains underruns to contract items

- VE – Value Engineering – Use for change orders which are related to an approved Value Engineering proposals.

Author:  Defaults to Change Order creator.  Required field, can be changed.

Change Order Explanations:  Only used for SPEC Type Change Orders

(Fig. 1)							(Fig. 2)

(Fig. 3)

Save:  Save your work early and often.

(Fig. 1)							(Fig. 2)

Contract Claims:  MoDOT will not implement this feature at this time.

Review Tracking:  MoDOT will not implement this feature at this time.

Force Accounts:  MoDOT will not implement this feature at this time.

Plan Discrepancies:  MoDOT will not implement this feature at this time.

(Fig. 1)

End of Quick Reference Guide.  Continue on to the correct QRG for the Type of Change Order you are completing:

- Change Order Adding New Item or Overrun/Underrun of Existing Items

- Change Order Time Extension

- Change Order Value Engineering

- Change Order JSP or Specification Change